SMART PET CARE DIPLOMA PROJECT

Team Work Plan and Handoff Rules

Shared scope, deliverables, dependencies, and definition of done

Owner: All four authors; Illia coordinates

Status date: 26 July 2026

Objective: Complete an evidence-based diploma thesis and a demonstrable first version of Smart Pet Care without presenting branch-only, untested, or version-2 work as a final result.

# 1. Confirmed responsibility map

| Deliverable | Required content | Completion evidence |
| --- | --- | --- |
| Volodymyr Biletskyi | Lead C# backend architecture, persistence, authentication, core APIs, reminders, notifications, infrastructure, and release evidence. | Backend revision/tag, tests, deployment and migration records, reviewed thesis claims. |
| Kseniia Kushlak | Backend features and research: photographs, feeding, weight history, C# classifier integration, literature and source evidence. | Feature/test references, research log, source decisions, reviewed integration description. |
| Anastasia Leonova | Product and idea leadership, frontend implementation, UX, care screens, screenshots, and usability/accessibility evidence. | Accepted frontend revision, Figma/design history, screenshots, scenario and review results. |
| Illia Dolbnia | Team and frontend leadership, AI service, system integration, quality gates, thesis assembly, and final handoff coordination. | Mobile/AI revisions, model and deployment evidence, integrated test results, complete thesis package. |

# 2. Shared scope decision

Use the author-confirmed first-version checklist as the drafting baseline.

Treat checklist items 25-26 as version 2: the backend feeding capability may be described, but the completed mobile feeding experience is not a first-version result.

Do not claim omitted items 27, 39-40, 42-43, 58-63, or 68 until the team classifies them.

Use non-diagnostic language for health and assistant functionality.

Name branch-only implementation as branch evidence until it is merged, tagged, or otherwise accepted.

# 3. Team workflow

Each owner reviews their individual packet and corrects factual errors.

Each owner identifies one immutable revision for every repository or design artifact they claim.

Each owner executes or supplies the required tests and preserves sanitized logs, screenshots, or reports.

Each owner writes a short first-person explanation of important implementation decisions and problems encountered.

All evidence is handed to Illia using stable paths or links; secrets and personal test data are removed.

Illia integrates the evidence into the thesis and returns the affected sections to the owners for review.

All four authors approve the responsibility table, scope, results, limitations, and official CDV contribution sheet.

# 4. Definition of done

| Done | Handoff item |
| --- | --- |
| ☐ | The deliverable is linked to an immutable commit, tag, artifact digest, Figma version, or dated research record. |
| ☐ | The relevant tests or review scenarios have observed results. |
| ☐ | Failures and limitations are recorded, not hidden. |
| ☐ | The responsible author reviewed the corresponding thesis wording. |
| ☐ | No secret, token, private endpoint credential, or personal test data is included. |
| ☐ | The accepted mobile, backend, AI, and OpenAPI versions agree. |
| ☐ | Version-2 and unconfirmed items are clearly separated from first-version results. |

# 5. Immediate team meeting decisions

| Done | Handoff item |
| --- | --- |
| ☐ | Classify omitted checklist items 27, 39-40, 42-43, 58-63, and 68. |
| ☐ | Select the accepted mobile revision and decide the care-screen branch treatment. |
| ☐ | Select the accepted C# backend revision and deployment identifier. |
| ☐ | Confirm whether AI revision 74019ea was merged, tagged, or deployed. |
| ☐ | Select the final OpenAPI snapshot and regenerate the mobile client if required. |
| ☐ | Agree on the evidence handoff date and supervisor review date. |