SMART PET CARE DIPLOMA PROJECT

Scope of Work - Volodymyr Biletskyi

Lead C# backend developer and infrastructure owner

Owner: Volodymyr Biletskyi (album 29934)

Status date: 26 July 2026

Primary outcome: Provide an accepted, testable, and documented C# backend release and verify every backend architecture, persistence, notification, and deployment claim attributed to you.

# 1. Owned technical scope

ASP.NET Core architecture, module boundaries, dependency registration, configuration, and OpenAPI exposure.

PostgreSQL and Entity Framework Core model, migrations, relationships, ownership constraints, and data lifecycle.

Authentication, authorization, users, pets, core CRUD, reminders, Firebase notification delivery, health, journal, and infrastructure.

Backend release, containerization, environment configuration, diagnostics, and deployment or hosting evidence.

Technical review of Kseniia's feature and chat-integration contributions where commits record co-authorship or shared ownership.

# 2. Required deliverables

| Deliverable | Required content | Completion evidence |
| --- | --- | --- |
| Backend release baseline | Final commit/tag, branch, build environment, API version, and relation to mobile OpenAPI snapshot. | Commit URL or exported log, tag/image digest, clean build record. |
| Architecture description | Modules, request flow, authentication, persistence, external integrations, and responsibility boundaries. | Reviewed component/deployment diagrams and short author explanation. |
| Database evidence | Database technology, final migration state, major relationships, backup/privacy limitations. | Migration list, sanitized schema evidence, applied migration record. |
| Backend verification | Unit/integration/API tests for owned modules, including negative and ownership cases. | Exact commands, revision, environment, pass/fail totals, defect links. |
| Deployment evidence | Backend host/container, configuration boundary, health check, logs, monitoring, and rollback approach. | Sanitized deployment record, image digest, health response, log sample. |
| Thesis review | Review Chapters 3.3, 3.4, 4.8, deployment material, results, and your contribution description. | Dated approval or corrections with linked evidence. |

# 3. Questions you must answer

Which backend revision is the final thesis release?

Where and how is that revision deployed?

Which PostgreSQL migration is current in the accepted environment?

Which backend tests were executed on the accepted revision, and what failed?

Which modules were mainly yours, which were shared, and which belong to Kseniia?

What were the three most important backend problems and design decisions?

## Boundary of responsibility

Important: Repository authorship supports responsibility but does not prove final acceptance. Do not mark work complete until the immutable revision, test result, and review evidence are attached.

Do not claim ownership of the Python classifier or condition-analysis logic.

Do not treat an OpenAPI endpoint or Docker file as proof of successful runtime behavior.

Do not include secrets, Firebase credentials, database passwords, or production personal data.

# 4. Send to Illia

| Done | Handoff item |
| --- | --- |
| ☐ | Final backend revision/tag and repository link. |
| ☐ | Clean build and backend test report. |
| ☐ | Final OpenAPI JSON or URL with digest. |
| ☐ | Migration state and sanitized database architecture evidence. |
| ☐ | Deployment/image/health-check evidence. |
| ☐ | Reviewed architecture and deployment diagrams. |
| ☐ | First-person implementation decisions, problems, and limitations. |
| ☐ | Approval or corrections for your thesis responsibility description. |