SMART PET CARE DIPLOMA PROJECT

Scope of Work - Kseniia Kushlak

Backend feature developer and researcher

Owner: Kseniia Kushlak (album 30081)

Status date: 26 July 2026

Primary outcome: Document and verify your backend features and C# assistant integration, and deliver a reproducible research package supporting the thesis's current-state-of-knowledge chapter.

# 1. Owned technical and research scope

Cloudinary-backed pet photograph functionality.

Feeding backend API and related validation or persistence.

Weight-history functionality and tests.

C# classifier/chat integration, including request forwarding, chat persistence, bounded message history, failures, retry metadata, and resilience behavior.

Literature search, source evaluation, market comparison support, and verification that thesis claims match the cited evidence.

# 2. Required deliverables

| Deliverable | Required content | Completion evidence |
| --- | --- | --- |
| Backend feature evidence | Exact owned modules, commits, shared/co-authored work, validation, storage, and API behavior. | Commit links, module paths, tests, and short first-person explanation. |
| Classifier integration note | C# ownership of authentication, pet/session checks, persistence, last-eight history, forwarding, errors, retry, metrics, and circuit breaker. | Reviewed contract diagram and evidence from code/tests. |
| Feature verification | Photo, feeding, weight, and chat integration happy-path and negative tests. | Exact commands, revision, totals, failures, and resolved defects. |
| Research protocol | Databases/search engines, queries, dates, inclusion/exclusion criteria, quality assessment, and duplicate handling. | Research log and source-decision sheet. |
| Literature package | Approved sources for pet-care information behavior, AI safety, mobile engineering, testing, privacy, and accessibility. | Bibliographic metadata, PDFs/links, relevant page notes, claim mapping. |
| Thesis review | Review Chapter 1, methodology research sections, backend feature claims, Section 4.8, limitations, and your contribution description. | Dated approval or corrections. |

# 3. Responsibility boundary

C# integration versus AI analysis: Your classifier-integration work is the C# layer that stores messages and context, calls the Python service, and handles failures. Illia's Python AI service owns routing, condition prediction, urgency analysis, and generated informational responses.

You may explain how the C# layer constructs and protects the request.

Do not claim that the C# layer performs the medical-condition analysis.

Do not claim clinical validation; document software behavior and safety limits.

The feeding backend may be documented, but checklist items 25-26 place the mobile feeding interface and nutrition goals in version 2.

# 4. Questions you must answer

Which modules and commits are yours, and which were shared with Volodymyr?

Which feature tests were executed on the accepted backend revision?

What happens when the AI service times out, rate-limits, or returns invalid data?

Which research sources should remain in the final thesis, and why?

What sources or claims should be removed because evidence is too weak?

What were your most important implementation or research decisions?

# 5. Send to Illia

| Done | Handoff item |
| --- | --- |
| ☐ | Feature-to-commit/module ownership list. |
| ☐ | Photo, feeding, weight, and classifier-integration test report. |
| ☐ | Reviewed chat/classifier ownership description and diagram. |
| ☐ | Research protocol and dated search log. |
| ☐ | Approved bibliography metadata and source-to-claim notes. |
| ☐ | List of rejected or limited sources and reasons. |
| ☐ | First-person implementation/research problems and decisions. |
| ☐ | Approval or corrections for your thesis responsibility description. |