SMART PET CARE DIPLOMA PROJECT

Scope of Work - Anastasia Leonova

Idea/product lead and frontend developer

Owner: Anastasia Leonova (album 29945)

Status date: 26 July 2026

Primary outcome: Provide evidence for the product concept and deliver an accepted, backend-integrated frontend scope with screenshots and usability or accessibility evaluation suitable for the thesis.

# 1. Owned product and frontend scope

Product idea, target-user problem, user journeys, feature priorities, and first-version versus future-version decisions.

Care-related frontend branch and assigned pages, components, forms, states, and interaction flows.

Visual and interaction design evidence, including Figma versions or equivalent dated design artifacts.

Representative screenshots and user-operation instructions.

Usability, accessibility, localization, and product-consistency review.

# 2. Required deliverables

| Deliverable | Required content | Completion evidence |
| --- | --- | --- |
| Product concept evidence | Problem statement, users, needs, original idea decisions, roadmap, and why features were included, deferred, or rejected. | Dated Confluence/Figma/meeting history and first-person explanation. |
| Accepted frontend revision | Final care/frontend branch treatment, merged revision or explicit prototype status, backend integration, and removal/approval of mocks. | Commit/PR reference, clean build, route list, integration result. |
| Design evidence | Screen flows, components, states, accessibility annotations, and major design alternatives. | Figma version links/exports and decision notes. |
| Screenshot package | Sanitized first-version screens covering core user journeys and important empty/loading/error states. | Named image files mapped to thesis sections and final build/revision. |
| UX/accessibility review | Representative tasks, participant/reviewer context, device, focus, labels, scaling, contrast, touch targets, errors, and observations. | Completed scenario sheet with findings, defects, and limitations. |
| Thesis review | Review product scope, use cases, frontend implementation, screenshots, future work, and your contribution description. | Dated approval or corrections. |

# 3. Immediate frontend decisions

| Done | Handoff item |
| --- | --- |
| ☐ | Confirm which care-screen branch revision belongs in the evaluated release. |
| ☐ | Identify every mock data source and replace it with the accepted backend integration or explicitly classify it as prototype-only. |
| ☐ | Confirm that checklist items 25-26 remain version 2. |
| ☐ | Help classify omitted items 27, 39-40, 42-43, 58-63, and 68. |
| ☐ | Confirm whether Polish localization is future work; the inspected baseline contains English resources only. |
| ☐ | Map final screenshots to the exact accepted Android build. |

# 4. Questions you must answer

Which product decisions and user flows were originally yours?

Which frontend files, screens, components, or branches did you implement?

Which care features are merged and backend-integrated today?

Which features remain prototype, mock-backed, unconfirmed, or version 2?

What design alternatives were considered and why were they rejected?

What usability or accessibility problems were found and fixed?

## Boundary of responsibility

Important: Repository authorship supports responsibility but does not prove final acceptance. Do not mark work complete until the immutable revision, test result, and review evidence are attached.

A Figma frame or branch proves work exists, not that it is in the accepted release.

Screenshots must not contain real user names, email addresses, tokens, or private pet-health data.

Do not describe visual consistency as a usability result without an observed task or review.

# 5. Send to Illia

| Done | Handoff item |
| --- | --- |
| ☐ | Product-concept authorship and decision evidence. |
| ☐ | Final frontend/care revision or explicit prototype classification. |
| ☐ | Owned screen/component/file list. |
| ☐ | Figma/design versions and key decision notes. |
| ☐ | Sanitized screenshot package mapped to the final build. |
| ☐ | Usability/accessibility scenario results and defect list. |
| ☐ | First-person product/frontend problems and decisions. |
| ☐ | Approval or corrections for your thesis responsibility description. |