SMART PET CARE DIPLOMA PROJECT

Scope of Work - Illia Dolbnia

Team lead, frontend lead, and AI backend-service lead

Owner: Illia Dolbnia (album 30151)

Status date: 26 July 2026

Primary outcome: Freeze and integrate the accepted mobile, backend, AI, and contract revisions; verify the AI-service behavior and mobile quality gates; and assemble the complete evidence-based thesis package.

# 1. Owned leadership and technical scope

Team scope, schedule, dependencies, review flow, evidence register, and university/supervisor coordination.

Mobile-client architecture, shared frontend integration, authentication, pets, reminders, notifications, assistant client, recovery, and quality gates.

Python AI microservice: unified `/chat`, condition classifier, deterministic triage safety, Gemini-generated text boundary, tests, CI, model lifecycle, and AWS deployment definition.

End-to-end integration between the mobile client, C# backend, and AI service.

Thesis assembly, consistency, diagrams, AI-use disclosure, final QA, and defence preparation.

# 2. Required deliverables

| Deliverable | Required content | Completion evidence |
| --- | --- | --- |
| Scope freeze | Classified checklist, accepted/rejected/version-2 items, final requirements, and accepted mobile/backend/AI/OpenAPI revisions. | Signed team decision record and immutable revision list. |
| Mobile release evidence | Clean mobile revision, generated client, lint, typecheck, tests, Android build/install, critical scenarios, and screenshots. | Commands, logs, artifact digest, device details, results, defects. |
| AI release evidence | Decision on feature revision 74019ea, model/backend version, `/chat` contract, safety cases, evaluation data, CI, deployment, monitoring. | Merged/tagged/deployed revision, model card/report, test and live records. |
| Integration evidence | Mobile-to-C# and C#-to-Python request/response flows, auth, history, timeouts, retry, failures, and recovery. | Sanitized live exchanges and mapped end-to-end scenarios. |
| Thesis package | All required chapters, contribution evidence, figures, tables, bibliography, appendices, screenshots, results, limitations, and AI disclosure. | Reviewed DOCX/PDF, completed markers, signatures, supervisor feedback. |
| Team coordination | Evidence intake, owner reviews, issue closure, deadlines, and defence split. | Dated checklist, review approvals, and final submission record. |

# 3. Immediate technical priorities

Decide whether AI feature revision 74019ea is merged, tagged, or deployed; do not leave the thesis pointing to a branch without status.

Select the final C# backend and OpenAPI versions with Volodymyr and Kseniia.

Select the final mobile revision with Anastasia and decide the care-screen branch treatment.

Reconcile the `/chat` contract between the C# backend and Python service.

Run the AI unit, regression, safety, contract, model, CI, and deployment checks.

Run mobile lint, typecheck, tests, clean Android build/install, and mapped device scenarios.

Collect every owner's evidence and incorporate only reviewed claims.

# 4. AI-service evaluation minimum

| Done | Handoff item |
| --- | --- |
| ☐ | Exact code revision, model release, dataset/split identifiers, and configuration recorded. |
| ☐ | General-care, health, emergency, clarification, abstention, malformed-input, provider-failure, and low-confidence cases executed. |
| ☐ | Expected and observed output recorded without claiming clinical validation. |
| ☐ | Deterministic safety behavior tested independently of Gemini availability. |
| ☐ | No secret keys, raw personal messages, or private health data retained in evidence. |
| ☐ | Latency, failure, and deployment observations include environment and sample size. |
| ☐ | Known limitations and model/provider dependencies are explicit. |

# 5. Questions you must close

What exact artifact is the evaluated first version?

Which omitted checklist items are included, deferred, or rejected?

Is AI revision 74019ea the deployed service? If not, what is?

Which assistant/model results can be supported without veterinary validation?

Which Android scenarios passed, failed, were blocked, or were not run?

Has every author approved the claims and contribution description attributed to them?

Has the supervisor approved the title, objective, scope, thesis language, and final package?

# 6. Final coordination checklist

| Done | Handoff item |
| --- | --- |
| ☐ | Receive and review Volodymyr's complete backend packet. |
| ☐ | Receive and review Kseniia's backend/research packet. |
| ☐ | Receive and review Anastasia's product/frontend packet. |
| ☐ | Freeze accepted mobile, backend, AI, and contract revisions. |
| ☐ | Execute or verify all mandatory tests and scenarios. |
| ☐ | Replace every remaining thesis author-input marker. |
| ☐ | Update Word fields, inspect all pages, and export the final PDF. |
| ☐ | Collect all signatures and supervisor approval. |
| ☐ | Prepare role-specific defence sections and demonstration backup. |